Test Closure Report

Document Control

- Project Name: Restful Booker API

- Version: 1.0

- Prepared By: Farzan Ahmad

1. Objective & Scope

This Test Closure Report formally concludes the planned API testing cycle for the Restful Booker API. It ensures robust validation of all functional endpoints, correct HTTP status code mapping, authorization enforcement, and requirement traceability.

2. Test Completion Status

- Test Case Coverage: 100% execution achieved (40 out of 40 Test Cases).

- Requirement Coverage: 100% of In-Scope requirements (/auth, /booking, /ping, integration) were covered.

3. Quality & Risk Assessment

The overall quality of the API presents significant risks in input validation and error handling.

- Input Validation Risk (High): The Create Booking endpoint fails to handle boundary values, accepting zero amounts, oversized integers, reversed dates, and oversized strings. This resulted in BUG-001.

- Authorization Status Code Risk (Medium): The system consistently responds with HTTP 403 (Forbidden) instead of HTTP 401 (Unauthorized) across PUT, PATCH, and DELETE endpoints when tokens are missing or invalid, violating standard HTTP protocol mapping.

4. Defect Metrics

- Total Defects Logged: 4

- Closed Defects: 0

- Open Defects: 4

- Defect Density: 1 defect per 10 test cases.

5. Exit Criteria Review

The testing phase does not meet the established exit criteria. The criteria mandate that all Critical and High severity defects must be closed. BUG-001 remains Open and carries a High severity classification.

6. Sign-off Section

Approval to proceed to production or the next deployment phase is currently WITHHELD pending the resolution of BUG-001.

- Project Manager: ___________________________ Date: __________

- QA Manager: ______________________________ Date: __________

- Business Analyst: ________________________ Date: __________