Test Execution Report

Document Control

- Project Name: Restful Booker API

- Version: 1.0

- Prepared By: Farzan Ahmad

1. Purpose & Scope

The purpose of this document is to summarize the execution results of the API testing phase for the Restful Booker API. The scope includes validating Authentication (/auth), CRUD operations (/booking, /booking/:id), Health checks (/ping), and End-to-End workflows. Excluded from this cycle were GUI testing, database query optimization, and load/performance testing (excluding the basic latency check).

1.2 Execution Environment

- Target URL: https://restful-booker.herokuapp.com

- API Client: Postman

- Documentation Tools: Excel (Test Scenarios & Cases), System (FRS & RTM)

1.3 Execution Summary

Testing was conducted at the API layer, emphasizing HTTP methods, payloads, headers, and status code validation.

- Total Test Cases Planned: 40

- Total Test Cases Executed: 40

- Total Passed: 28

- Total Failed: 12

- Blocked/Not Executed: 0

- Execution Rate: 100%

- Pass Rate: 70%

1.4 Defect Summary

A total of 4 defects were identified during execution.

- Critical: 0

- High: 1 (BUG-001)

- Medium: 3 (BUG-002, BUG-003, BUG-004)

- Low: 0

Defect Log:

- BUG-001: Booking API accepts invalid input instead of performing server-side validation (High) - Open.

- BUG-002: PUT endpoint returns 403 instead of 401 for missing/invalid authentication (Medium) - Open.

- BUG-003: PATCH endpoint returns incorrect status codes (Medium) - Open.

- BUG-004: DELETE endpoint returns incorrect status codes (Medium) - Open.

1.5 Exit Criteria Evaluation

- 100% test execution of all identified Test Cases: MET.

- All Critical and High severity defects are closed: NOT MET (BUG-001 is High and currently Open).

- No orphan requirements exist; complete FRS to Test Case traceability is achieved: MET.

1.6 Final Status

Status: CONDITIONAL

Testing execution is complete, but the release cannot be signed off due to the failure of the exit criteria regarding High severity defects.