Test Plan

1. Document Information

Project Name: Restful Booker API

Version: 1.0

Author: Farzan Ahmad

2. Purpose & Objectives

The objective of this Test Plan is to outline the testing approach, scope, resources, and schedule for the Restful Booker API. It ensures robust validation of all functional endpoints, proper authorization enforcement, and correct HTTP status code mapping, achieving 100% requirement traceability between the FRS and Test Cases.

3. Scope

3.1 In Scope

- Authentication and Authorization (/auth).

- CRUD operations for Bookings (/booking, /booking/:id).

- Health check endpoint latency (/ping).

- End-to-End API Integration workflows.

3.2 Out of Scope

- Graphical User Interface (GUI) testing.

- Database-level architecture and query optimization.

- Performance testing (excluding the basic 3-second latency check for /ping).

4. Test Strategy

Testing will be conducted primarily at the API layer. The strategy emphasizes strict validation of HTTP methods, request headers, payload accuracy, status codes, and JSON response bodies to ensure they meet the criteria established in the FRS.

4.1 Testing Types

- API Testing: Direct endpoint interaction validating FRS compliance.

- Manual Testing: Execution of edge cases, boundary values, and negative test scenarios.

- Smoke Testing: Verifying /auth and /ping availability before deep execution.

- Integration Testing: Executing TS_09 (End-to-End workflows encompassing TC_039 and TC_040).

- Regression Testing: Ensuring defect resolutions do not break existing modules.

5. Entry & Exit Criteria

5.1 Entry Criteria

- API environment is deployed and reachable.

- FRS is approved and base-lined.

- Test Scenarios (TS_01 to TS_09) and corresponding Test Cases (TC_01 to TC_040) are documented, reviewed, and properly mapped.

5.2 Exit Criteria

- 100% test execution of all identified Test Cases.

- All Critical and High severity defects are closed.

- No orphan requirements exist; complete FRS to Test Case traceability is achieved.

5.3 Suspension & Resumption Criteria

- Suspension: Testing will pause if /auth token generation fails, or if server latency exceeds 15 seconds consistently, blocking core execution.

- Resumption: Testing resumes once the blocker is resolved and a successful Smoke Test is executed.

6. Environment & Tools

| Resource | Details |
| --- | --- |
| Target URL | [https://restful-booker.herokuapp.com](https://restful-booker.herokuapp.com) |
| API Client | Postman |
| Documentation | Excel (Test Scenarios & Cases), System (FRS & RTM) |

7. Risk Analysis & Mitigation

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| API Downtime | High | Coordinate with Dev/Ops for scheduled maintenance windows. Verify /ping prior to heavy test execution. |
| Incomplete Payload Definitions | Medium | Strictly enforce boundary testing as defined in TS_02 to capture unhandled exceptions. |

8. Defect Lifecycle & Metrics

Defects will be categorized accurately to prioritize resolutions. Historical test execution metrics (PASS/FAIL) are maintained independently within the Test Case execution logs.

Severity Levels: Critical (Blocker), High (Core failure), Medium (Workaround exists), Low (Cosmetic/Typo).

Priority Levels: P1 (Fix Immediately), P2 (Fix Next Release), P3 (Backlog).

9. Approvals

This document requires sign-off from the Project Manager, QA Manager, and Business Analyst prior to the commencement of the testing cycle.